|  |  |  |  |
| --- | --- | --- | --- |
| Task Name | Duration | Start | Finish |
| **Project-Disability Analysis** | **173 days** | **Mon 19/09/16** | **Wed 17/05/17** |
| **Project Proposal & Project Plan Documents** | **25 days** | **Mon 19/09/16** | **Fri 21/10/16** |
| Project Brainstorming | 2 days | Mon 19/09/16 | Tue 20/09/16 |
| Project Pitch | 1 day | Wed 05/10/16 | Wed 05/10/16 |
| Reflective Journal(Sept) | 1 day | Fri 07/10/16 | Fri 07/10/16 |
| Project Proposal | 10 days | Thu 06/10/16 | Wed 19/10/16 |
| Documentation Review & Upload | 1 day | Fri 21/10/16 | Fri 21/10/16 |
| **Requirement Specification** | **17 days** | **Thu 20/10/16** | **Fri 11/11/16** |
| Research for Disability Datasets on CSO website | 10 days | Fri 21/10/16 | Thu 03/11/16 |
| Requirement Specification Document | 14 days | Mon 24/10/16 | Thu 10/11/16 |
| Documentation Review & Upload | 1 day | Fri 11/11/16 | Fri 11/11/16 |
| Reflective Journal(Oct) | 1 day | Thu 03/11/16 | Thu 03/11/16 |
| **Project Analysis & Design** | **33 days** | **Tue 01/11/16** | **Thu 15/12/16** |
| Set up Data Warehouse | 5 days | Mon 14/11/16 | Fri 18/11/16 |
| Data Cleaning | 7 days | Fri 18/11/16 | Sun 27/11/16 |
| Filter statistics on male/female and type of disabilities | 5 days | Sat 19/11/16 | Thu 24/11/16 |
| filter on age groups and type of disabilities | 2 days | Thu 24/11/16 | Fri 25/11/16 |
| Create Prototype(Dashboard) | 3 days | Sat 26/11/16 | Tue 29/11/16 |
| Reflective Journal(Nov) | 1 day | Fri 09/12/16 | Fri 09/12/16 |
| Prepare for Mid-Point Presentation | 5 days | Sun 11/12/16 | Thu 15/12/16 |
| **Mid-Point Presentation** | **1 day** | **Fri 16/12/16** | **Fri 16/12/16** |
| **Post Mid-Point** | **23 days** | **Sat 17/12/16** | **Tue 17/01/17** |
| Review Feedback from panel and makes changes | 1 day | Sat 17/12/16 | Sat 17/12/16 |
| Finish Dashboard | 5 days | Sun 18/12/16 | Thu 22/12/16 |
| Christmas Break | 4 days | Thu 22/12/16 | Tue 27/12/16 |
| Reflective Journal(Dec) | 1 day | Wed 04/01/17 | Wed 04/01/17 |
| Study Break for exams | 15 days | Wed 28/12/16 | Tue 17/01/17 |
| **Project Final Documentation** | **87 days** | **Tue 17/01/17** | **Wed 17/05/17** |
| **Model Finalization** | **27 days** | **Tue 17/01/17** | **Wed 22/02/17** |
| Research Machine Learning(Prediction) | 7 days | Tue 17/01/17 | Wed 25/01/17 |
| Meet with Supervisor about implementing the machine learning aspect | 1 day | Wed 25/01/17 | Wed 25/01/17 |
| Implement Machine Learning | 15 days | Thu 26/01/17 | Wed 15/02/17 |
| Finish Machine Learning | 5 days | Thu 16/02/17 | Wed 22/02/17 |
| **Testing Phase** | **6 days** | **Thu 23/02/17** | **Thu 02/03/17** |
| Test the dashboard & Machine Learning | 3 days | Thu 23/02/17 | Mon 27/02/17 |
| Meet with Supervisor on progress | 3 days | Mon 27/02/17 | Wed 01/03/17 |
| **Final testing phase** | **3 days** | **Thu 02/03/17** | **Mon 06/03/17** |
| **Prepare Showcase Materials** | **4 days** | **Mon 10/04/17** | **Thu 13/04/17** |
| **Upload final code submission** | **1 day** | **Wed 17/05/17** | **Wed 17/05/17** |
| **Technical Report, Findings** | **49 days** | **Fri 10/03/17** | **Wed 17/05/17** |
| Review | 1 day | Wed 17/05/17 | Wed 17/05/17 |
| **Upload Final Documentation** | **1 day** | **Wed 17/05/17** | **Wed 17/05/17** |